**Test report**

**Website  \***

**19.07.2022-26.07.2022**

**Test team \* -1:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Position** | **Role in the project** |
| \* | junior QA | tester |
| \* | junior QA | tester |
| Babenko Andrey | junior QA | team leader |
| \* | junior QA | tester |

**Description of the testing process:**

Test environment: OS Windows 8, 10, 11.

Browsers: Google Chrome, Edge, Opera GX.

Test Level: System testing.

Test types used: Functional, GUI, сross browser testing, mobile testing

All tests were performed manually and are stored in https://app.qase.io/. Bugs are included in Jira Software.

**Summary\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\***

**Test Status**: Green

**Data**: As a result of the regression, 2 bugs were found for possible site optimization. Compiled 56 test cases for 1 run . Priority was given to smoke tests.

**Analysis**: The site is a long-term project. Thus, no critical bugs were detected.

**Conclusion**: Since no new functionality was added to the project, there were no significant changes and critical bugs.

Plans for the next week: writing the final test report, as well as suggestions for improving the site.

***Dashboard link in Jira*:**

https://https://\*

Username: \*

Email: \*

***Dashboard link in qase.io*:**

https://app.qase.io/projects

\*

***Dashboard link in in testing forms:***

\*

**Modules for testing**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tester | Module | Browser | Operating system | Forms for testing |
| \* | Services, Home page | Edge | windows 11 | Subscribe, Contact us |
| \* | Solutions | Edge | windows 11 | Search |
| \* | Technologies | Edge | windows 10 | Thank you for your time! |
| Babenko Andrey | Portfolio, Prices, About Us, Insights | Opera GX | windows 8 | Kick Off With Your Project Today |

**Testing timetable:**

|  |  |  |  |
| --- | --- | --- | --- |
| Tester | Date | Description | Duration |
| Babenko Andrey | 20.07.2022-1h 23.07.2022-2h 24.07.2022-1h | team work week planning  writing test cases  passing test cases  search for bugs | 4 hours |
| \* | 20.07.2022-1h 23.07.2022-2h 24.07.2022-1h | writing test cases  passing test cases  search for bugs | 4 hours |
| \* | 20.07.2022-1h 22.07.2022-2h 24.07.2022-2h 25.07.2022-1.5h | writing test cases  passing test cases  search for bugs | 6.5 hours |
| \* | 20.07.2022-1h 23.07.2022-2h 24.07.2022-1h | writing test cases  passing test cases  search for bugs  writing a report | 4 hours |

**Problems** Website takes a long time to load; slow transition through modules.

**Risks:** Lack of requirements;  lack of specification.

**Recommendations**: I recommend paying attention to the existing bugs. Although they are not critical, they affect the user's impression. Pay attention to suggestions for improving usability. To summarize the work done

**New bugs found:**

|  |  |  |
| --- | --- | --- |
| 1. | The module's drop-down menu does not close when the cursor hovers over another module.[\*](https://jr.it-academy.by/secure/RapidBoard.jspa?rapidView=528&projectKey=STHQ131922&view=detail&selectedIssue=STHQ131922-16) | Medium |

**All bugs statistics:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Status** | **Quantity** | **Severity** | | | | |
| **High** | **Medium** | **Minor** | **Low** | **Lowest** |
| Submitted | 12 | 1 | 8 | 1 | 7 | 12 |